Meeting Minutes 10/31/2017
Goal of Meeting: Establish everyone’s progress on the first sprint

Bishop:
Bishop had created the game manager in c++ but needed to port it over into Java
James:
James was trying understand the Jframe framework and how to implement a board with consistent styling
Erik:
- Erik was still trying to understand how to implement the minimax tree for Khala
- Erik had issues with understanding the psuedo code and looked for examples on github to help reinforce his understanding of the algorithm.

Outcome: Everyone knew their task for the coming week.