Meeting Minutes 11/1/2017
Goal of Meeting: Mid Sprint progress update

Bishop:
- Bishop had created the game manager in c++ but needed to port it over into Java
- Bishop was porting over the game manager into Java but was running into issues
James:
- James was busy with other coursework earlier in the week and had just started the GUI.
- He needed Bishop’s game manger code fully implement the GUI
Erik:
- Erik was still trying to understand how to implement the minimax tree for Khala
- Erik determined that he needed to talk to Tanzir to implement the Minimax tree

Outcome: Some progress had been made but we knew we needed to sprint to the end on	Thursday and Friday